# PoV Mutual Success Plan:

# CSAA / CodeRabbit

INTRODUCTION

This PoV Mutual Success Plan (MSP) is a working document to be shared between CodeRabbit and CSAA. It records key PoV details to enable an adequate evaluation of the CodeRabbit platform.

THE PROBLEM

Engineers spend 15% - 25% of their time doing code reviews. With the rise of AI-powered code generation, they are struggling to keep up with the growing volume of code that still needs manual review. This negatively impacts shipping velocity, lowers overall code quality, and leads to team burnout. Studies have shown that ultimately, 41% of enterprises end up experiencing a downtime event that costs in excess of $1M/hr - often due to poorly reviewed code.

THE SOLUTION

CodeRabbit is an AI code review platform that pulls in context from your codebase, organizational guidelines, and SDLC systems to deliver automated, high-quality reviews. CodeRabbit integrates with the major Git platforms and locally with your IDE or CLI to catch and suggest fixes relating to security, performance, maintainability, and functional correctness of new code before it’s merged.

THE VALUE

When fully configured, CodeRabbit boosts developer velocity in your organization by reducing code review times while also enhancing code quality by lowering bug counts.

TIMELINE AND KEY ACTIVITIES

- PoV Start Date: TBD

- PoV End Date: TBD

- Proposed Contract Start Date: TBD

| Pre-PoV | Week 1 | Week 2 |  | Week 3 | Post-PoV |
| --- | --- | --- | --- | --- | --- |
| Alignment & Installation | Kickoff & Config Setup | Usage & Feedback |  | Executive Readout | Finalize Commercials |
| Activities | Activities | Activities |  | Activities | Activities |
| - Product demo - Security review - PoV MSP alignment - Slack channel creation - CodeRabbit installation | - Admins demo - Configure settings - Successful PR review - Users demo - User announcements | - Usage - Fine-tune settings from user feedback - Weekly office hours - PoV MSP updates |  | - Success criteria & Metrics readout - Business value assessment | - Review commercial terms - Sign MSA & Order Form - Plan for production launch |

SUCCESS INDICATORS:

| Required Capability | Description | Priority |  | Verified | CodeRabbit Comments | CSAA Comments |
| --- | --- | --- | --- | --- | --- | --- |
| Architectural - EXAMPLE | Does CodeRabbit support your team’s deployment requirements? CR Deployment is approved and successful | Mid |  | Not yet evaluated | TBD | TBD |
| Adoption - EXAMPLE | What is the overall adoption of CodeRabbit across the Organization? # of Git Providers, # of Git Orgs, # of Repos, # of Users, # of Extension Users | Mid |  | Not yet evaluated | TBD | TBD |
| Engagement - EXAMPLE | How is CodeRabbit being used across the Organization? # of PR/MRs Reviewed, # of CR Chat Sessions, # of CR Learnings Created, # of CR Learnings Used | Mid |  | Not yet evaluated | TBD | TBD |
| Impact - EXAMPLE | What quantifiable impact is CodeRabbit having across the Organization? # of CR Suggestions, # of Defect/Issues, # of Actionable Suggestions, # of Accepted Comments | Mid |  | Not yet evaluated | TBD | TBD |
| Quality & Security - EXAMPLE | Has CodeRabbit identified and addressed quality, security, and reduced tech debt? # of Linter/SAST Findings, # of Pipeline Failures, # of Created Docstrings | Mid |  | Not yet evaluated | TBD | TBD |
| Developer Sentiment - EXAMPLE | Do development teams enjoy using CodeRabbit? Does it add value to their current workflow? Developer Survey Results (EXAMPLE SURVEY) | Mid |  | Not yet evaluated | TBD | TBD |

DEPLOYMENT INFORMATION

| # of Developers | TBD |  |  |
| --- | --- | --- | --- |
| Developer Teams | TBD |  |  |
| CodeRabbit Deployment | TBD |  |  |
| Git Deployment | TBD |  |  |
| Network Connectivity | TBD |  |  |
| Cloud Provider | TBD |  |  |
| Integrations | TBD |  |  |
| Languages | TBD |  |  |
| Current PR Reviewer | TBD |  |  |
| Issue Tracking | TBD |  |  |
| IDE | TBD |  |  |
| Coding Agent | TBD |  |  |

CSAA TEAM

| Role | Name | Title | Email |
| --- | --- | --- | --- |
| Project Lead | TBD | TBD | TBD |
| Technical Lead | TBD | TBD | TBD |
| Security Lead | TBD | TBD | TBD |
| Executive Sponsor | TBD | TBD | TBD |

CODERABBIT TEAM

| Role | Name | Title | Email |
| --- | --- | --- | --- |
| Account Manager | TBD | TBD | TBD |
| Technical Lead | TBD | TBD | TBD |
| Executive Sponsor | TBD | TBD | TBD |